**Book Nest - Sprint Plan**

**Sprint 1: (3 Days)**

| **Task** | **Story Description** | **Story Points** |
| --- | --- | --- |
| Registration Functionality | Implement user registration with email, password, confirm password | 2 |
| Login System | Implement user login functionality with email and password | 2 |
| Book Listing | Display books on homepage with title, author, and image | 3 |
| Basic Styling and Routing | Navigation and homepage setup using React/HTML | 3 |

**Sprint 2 (3 Days)**

| **Task** | **Story Description** | **Story Points** |
| --- | --- | --- |
| Add to Cart Feature | Allow users to add selected books to cart | 3 |
| Cart Review Page | Display selected items with quantity & price | 2 |
| Place Order | Implement order placement and store in backend | 4 |
| Order History View | Show users their current and past orders | 2 |
| Order Model & API | Backend APIs for order create/read/update | 3 |

**Sprint 3 (3 Days)**

| **Task** | **Story Description** | **Story Points** |
| --- | --- | --- |
| **Admin Login** | **Secure login for admin role** | **2** |
| **View Books and Users** | **Admin can view, edit, delete books/users** | **3** |
| **Dashboard Statistics** | **Display orders, users, revenue stats** | **4** |
| **Role-Based Access** | **Implement secure routes and role auth (JWT based)** | **3** |

**Sprint 4 (3 Days)**

| **Task** | **Story Description** | **Story Points** |
| --- | --- | --- |
| **UI Polishing** | **Improve responsiveness, mobile view, and CSS styling** | **2** |
| **Image Upload** | **Add image upload feature for book covers (admin/seller side)** | **3** |
| **Invoice Generation** | **Generate downloadable PDF invoices for placed orders** | **3** |
| **Deployment** | **Deploy backend to Render / frontend to Vercel or Netlify** | **2** |
| **Testing & Bug Fixing** | **Perform user testing, fix bugs, and polish UI interactions** | **2** |